Sprint Report  
Sprint 6 Submission

Submission Date: 23 March 2021

Team A

Gregorson Mahon T00057640

Taylor Peck T00483746

Nicholas Piluso T00586492

Contents

[List of tasks for the previous week 3](#_Toc67309886)

[List of tasks for the coming week 4](#_Toc67309887)

[Application Server Backlog: 4](#_Toc67309888)

[Web Site Backlog: 4](#_Toc67309889)

[Project Management Tool Screenshot 5](#_Toc67309890)

[Updated Mock-ups or Other Relevant Documents 6](#_Toc67309891)

# List of tasks for the previous week

|  |  |
| --- | --- |
| Task Name | Responsible Team Member |
| **Team Meeting for …**   * Team updates & discussion on what needs to happen next | All Team Members |
| **Continue development on web site:**   * Add functionality to edit properties and recipients to database * Created mainpage tables for recipients and properties w/ related functionality | Taylor |
| **Continue development on web site:**   * Resolved multiple TODO items – functions for checking password and account lock * Update database to store property longitude & latitude information | Gregorson |
| **Continue development of the Application Server:**   * Perform all unit, component and release testing for App Server. * Deploy App Server. | Nick |

# List of tasks for the coming week

|  |  |
| --- | --- |
| Task Name | Responsible Team Member |
| **Team Meeting for:**   * Development wrap-up and preparation for project presentation | All Team Members |
| **Continue development on web site:**   * SMS script * Add SMS provider selection to DB and mainpage recipients * Testing and bugfixes | Taylor |
| **Continue development on web site:**   * TODO items as required * Testing and bugfixes | Gregorson |
| **Application Server:**   * Resolve any lingering errors that pop up. * Add SMS (via email) functionality   **Continue development on web site:**   * Assist with testing and bugfixes | Nick |


# Application Server Backlog:

* SMS (via email) functionality ***(Assigned to Nick March 22, 2021)***

# Web Site Backlog:

* Method to insert recipient properties with correct associations between this table and properties and recipients tables.
* Functionality to handle if a user’s account is locked (redirect to a new page?).
* Functionality to change recipient property notification status (update in database when checking a box in the table).
* Password reset functionality (create dialog, email to user, database update methods).
* Bug: Correctly update recipient-property tables on mainpage when recipients are edited
* Bug: selecting SMS or Email for one recipient selects the same boxes for all recipients
* Reconfigure UI of pages to improve UX (long term goal, somewhat dependent on what we learn in this course).

# Project Management Tool Screenshot



Interested readers may review the GitHub: <https://github.com/infonick/OutageAlert/>

# Updated Mock-ups or Other Relevant Documents

“You can include any other information such as screenshots of your app in progress or mock-ups showing what you plan to do in the coming week.”

